PROJECT PROPOSAL

Autonomous Software Development Team

A Multi-Agent AI System for End-to-End Software Delivery

Version 1.0  |  February 2026

Classification: Internal / Development

# Table of Contents

1. Executive Summary

2. Project Overview

3. System Architecture

4. Agent Roles & Responsibilities

5. Workflow & Process Flow

6. Tech Stack

7. Project Timeline & Milestones

8. Risk Assessment

9. Team & Resources

10. Budget Estimate

11. Success Metrics & KPIs

12. Conclusion

# 1. Executive Summary

This document outlines the design, architecture, and implementation plan for an Autonomous Software Development Team — a multi-agent AI system that mimics a full software engineering team. The system ingests a plain-language requirement from a user and autonomously produces production-ready, tested, and deployable software artifacts.

The system is composed of five specialized AI agents: Product Manager, Architect, Developer, QA Engineer, and DevOps Engineer. Each agent is powered by a large language model (LLM) and has access to relevant tools (code execution, file I/O, web search) necessary to perform its role.

This project targets a significant pain point in software development: the high cost of translating business requirements into working software. By automating the entire pipeline, the system dramatically reduces time-to-delivery for well-scoped software projects, while maintaining engineering quality standards.

# 2. Project Overview

## 2.1 Problem Statement

Software development is expensive, slow, and error-prone. A significant amount of engineering time is spent on repetitive, well-defined tasks such as boilerplate code generation, CRUD API development, unit test writing, Dockerfile creation, and CI/CD pipeline setup. These are ideal candidates for AI automation.

## 2.2 Proposed Solution

A multi-agent pipeline where specialized AI agents collaborate to take a requirement from concept to deployment. Each agent handles a distinct phase of the SDLC, passing structured outputs to the next agent.

## 2.3 Project Goals

- Automate the full SDLC pipeline from requirements to deployment-ready code

- Reduce time-to-prototype for well-scoped software projects by 70-80%

- Maintain code quality through automated QA and test generation

- Support multiple tech stacks (Python/FastAPI, Node.js/Express, etc.)

- Enable human-in-the-loop review at any stage of the pipeline

## 2.4 Scope

In scope for Version 1.0:

- REST API generation (Python FastAPI, Node.js Express)

- Database schema + ORM model generation

- Automated unit and integration test generation

- Dockerfile and docker-compose file generation

- GitHub Actions CI/CD pipeline setup

Out of scope for Version 1.0:

- Frontend / UI generation

- Cloud infrastructure provisioning (Terraform, CDK)

- Real-time production monitoring

# 3. System Architecture

## 3.1 High-Level Architecture

The system follows a sequential pipeline architecture with a shared state store. Each agent reads from and writes to a shared project workspace — a structured JSON state object that accumulates outputs as the pipeline progresses.

Architecture Pattern: Supervisor + Sequential Pipeline

- A central Orchestrator manages execution order and handles retries

- Agents communicate via a shared Blackboard (project state object)

- Each agent can loop back to a prior agent if its output fails validation

- Human-in-the-loop hooks are available between each agent transition

## 3.2 Data Flow

| Stage | Input | Output | Next Agent |
| --- | --- | --- | --- |
| PM Agent | Raw user requirement (text) | PRD (JSON/Markdown) | Architect |
| Architect Agent | PRD | System design doc + file tree | Developer(s) |
| Developer Agent | Architecture doc + task list | Source code files | QA Agent |
| QA Agent | Source code | Tests + bug report | DevOps / Developer |
| DevOps Agent | Tested codebase | Dockerfile, CI/CD configs | END |

## 3.3 Shared State Schema

The shared project state is a JSON object persisted to disk and updated by each agent:

- requirement: string — original user input

- prd: object — structured requirements from PM Agent

- architecture: object — design decisions, file tree, API contracts

- source_files: array — generated code files with paths and contents

- test_results: object — test outcomes, coverage, identified bugs

- deployment_files: array — Dockerfile, CI configs

- pipeline_status: string — current stage and health

# 4. Agent Roles & Responsibilities

## 4.1 Product Manager Agent

The PM Agent is the entry point of the pipeline. It receives a plain-language requirement and transforms it into a structured Product Requirements Document (PRD).

### Responsibilities

- Parse and clarify ambiguous requirements

- Generate user stories following the format: As a [user], I want [feature], so that [benefit]

- Define API endpoints with HTTP methods, paths, request/response schemas

- Identify edge cases, validation rules, and non-functional requirements

- Estimate complexity and flag any blockers or missing information

### Tools Available

- web_search — for domain knowledge lookup

- llm_completion — for document generation

### Output Format

- Structured JSON PRD with sections: overview, user_stories, api_spec, constraints

## 4.2 Architect Agent

The Architect Agent reads the PRD and produces a detailed system design that guides the Developer Agent.

### Responsibilities

- Select appropriate tech stack based on requirements and constraints

- Design database schema (tables, relationships, indexes)

- Define API contracts (OpenAPI/Swagger spec)

- Produce folder/file structure for the project

- Identify and document dependencies and third-party libraries

### Output Format

- Architecture JSON: { tech_stack, file_tree, db_schema, api_contracts, dependencies }

## 4.3 Developer Agent(s)

The Developer Agent(s) implement the source code based on the architecture document. Multiple developer agents can run in parallel for independent modules.

### Responsibilities

- Implement all API routes, controllers, and middleware

- Write database models and migration scripts

- Implement business logic following design specifications

- Write inline documentation and docstrings

- Adhere to code style guidelines (PEP8 for Python, ESLint for JS)

### Parallelization Strategy

- Frontend API adapter and Backend core logic can run concurrently

- Database layer and Business logic layer are independent sub-tasks

- Results are merged by the Orchestrator before passing to QA

## 4.4 QA Agent

The QA Agent reviews the generated source code, writes automated tests, executes them in a sandbox, and produces a structured bug report.

### Responsibilities

- Analyze source code for logical errors, missing validations, and security issues

- Write unit tests for all functions and methods

- Write integration tests for all API endpoints

- Execute tests in an isolated Docker/E2B sandbox

- Produce a structured bug report with severity levels (Critical, High, Medium, Low)

- Loop back to Developer Agent for Critical/High severity bugs

### Output Format

- test_results: { passed, failed, coverage_percent, bugs: [{ severity, location, description, fix_suggestion }] }

## 4.5 DevOps Agent

The DevOps Agent packages the tested application for deployment and configures the CI/CD pipeline.

### Responsibilities

- Write a production-ready multi-stage Dockerfile

- Create docker-compose.yml for local development

- Generate GitHub Actions workflow for CI/CD (build, test, deploy)

- Create environment variable templates (.env.example)

- Write a comprehensive README.md with setup instructions

# 5. Workflow & Process Flow

## 5.1 Standard Flow

- User submits a plain-language requirement via CLI or web interface

- Orchestrator initializes project state and invokes PM Agent

- PM Agent generates PRD, Orchestrator validates output schema

- Architect Agent consumes PRD, produces architecture document

- Developer Agent(s) consume architecture doc, generate source files in parallel

- QA Agent runs tests in sandbox, produces bug report

- If Critical/High bugs found: QA loops back to Developer Agent (max 3 iterations)

- DevOps Agent generates deployment configuration files

- Orchestrator bundles all outputs into a final project ZIP

- User is notified; outputs available for download or push to GitHub

## 5.2 Human-in-the-Loop Hooks

Optional review gates can be configured between any two agents:

- After PM Agent — review and edit the PRD before architecture begins

- After Architect Agent — approve design decisions before code generation

- After QA Agent — review the bug report and decide on fix iteration

- After DevOps Agent — final approval before any deployment action

## 5.3 Error Handling & Retry Logic

| Error Type | Action | Max Retries |
| --- | --- | --- |
| Agent output fails schema validation | Re-invoke agent with corrective prompt | 3 |
| Code execution timeout in sandbox | Kill process, report as bug to QA Agent | 1 |
| All QA iterations fail | Escalate to human reviewer | — |
| LLM API rate limit hit | Exponential backoff + retry | 5 |

# 6. Tech Stack

## 6.1 Orchestration Layer

| Component | Technology | Purpose |
| --- | --- | --- |
| Agent Orchestration | LangGraph or CrewAI | Define agent graph, manage state transitions |
| LLM Provider | Anthropic Claude / OpenAI GPT-4o | Powers all agent reasoning |
| State Management | Redis + JSON | Shared blackboard across agents |
| Task Queue | Celery + Redis | Async agent execution and parallelization |
| Code Sandbox | E2B or Docker | Safe code execution for QA Agent |

## 6.2 Infrastructure

| Component | Technology |
| --- | --- |
| Backend API (system interface) | FastAPI (Python 3.11+) |
| Database (project state persistence) | PostgreSQL + SQLAlchemy |
| File Storage (generated artifacts) | Local filesystem / AWS S3 |
| Containerization | Docker + docker-compose |
| CI/CD (for this system itself) | GitHub Actions |
| Monitoring | Prometheus + Grafana |

## 6.3 Supported Output Tech Stacks (v1.0)

- Python 3.11 + FastAPI + SQLAlchemy + PostgreSQL

- Node.js 20 + Express + Prisma + PostgreSQL

- Python 3.11 + Django REST Framework

# 7. Project Timeline & Milestones

| Phase | Milestone | Duration | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Orchestration Setup | 2 weeks | LangGraph scaffold, agent base classes, state schema |
| Phase 2 | PM + Architect Agents | 2 weeks | Working PRD + architecture generation pipeline |
| Phase 3 | Developer Agent(s) | 3 weeks | Code generation for FastAPI + Node.js targets |
| Phase 4 | QA Agent + Sandbox | 2 weeks | Automated test generation + E2B sandbox integration |
| Phase 5 | DevOps Agent | 1 week | Dockerfile + GitHub Actions generation |
| Phase 6 | Integration & End-to-End Testing | 2 weeks | Full pipeline runs, 10 benchmark projects |
| Phase 7 | UI + Documentation | 1 week | CLI + Web interface, full documentation |
| Phase 8 | Beta Release | 1 week | Internal beta with selected users, feedback collection |

Total Estimated Duration: 14 weeks (3.5 months)

# 8. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM generates incorrect/insecure code | High | High | QA Agent + human review gate; static analysis tools |
| Infinite loop between QA and Developer agents | Medium | Medium | Hard limit of 3 iterations; escalate to human |
| Context window overflow for large projects | Medium | High | Chunking strategy; summarize older context |
| LLM API cost overrun | Medium | Medium | Token budgets per agent; use smaller models for simple tasks |
| Generated code has security vulnerabilities | Medium | High | SAST tools (Bandit, Semgrep) in QA pipeline |
| Sandbox escape / code execution risk | Low | Critical | Network-isolated E2B sandboxes; no secrets in context |

# 9. Team & Resources

## 9.1 Recommended Team Composition

| Role | Headcount | Responsibilities |
| --- | --- | --- |
| AI/ML Engineer | 2 | Agent design, prompt engineering, LangGraph orchestration |
| Backend Engineer | 1 | System API, state management, sandbox integration |
| DevOps Engineer | 0.5 | Infrastructure, CI/CD for the system itself |
| QA Engineer | 0.5 | Benchmark design, pipeline quality assurance |
| Product Manager | 0.5 | Requirements, roadmap, user research |

## 9.2 External Dependencies

- Anthropic Claude API or OpenAI GPT-4o — LLM provider

- E2B.dev — code sandbox execution environment

- GitHub — source control and CI/CD

- AWS S3 (optional) — artifact storage for generated projects

# 10. Budget Estimate

## 10.1 Development Costs

| Item | Unit Cost | Quantity | Total |
| --- | --- | --- | --- |
| Senior AI/ML Engineer | $12,000/month | 2 engineers x 3.5 months | $84,000 |
| Backend Engineer | $10,000/month | 1 engineer x 3.5 months | $35,000 |
| DevOps + QA (part-time) | $8,000/month | 1 engineer x 3.5 months | $28,000 |
| Product Manager (part-time) | $7,000/month | 0.5 x 3.5 months | $12,250 |

## 10.2 Infrastructure & API Costs

| Item | Monthly Cost | Duration | Total |
| --- | --- | --- | --- |
| Anthropic/OpenAI API (dev + testing) | $2,000/month | 3.5 months | $7,000 |
| E2B Sandbox | $500/month | 3.5 months | $1,750 |
| AWS / Cloud infra | $300/month | 3.5 months | $1,050 |
| Monitoring tooling | $100/month | 3.5 months | $350 |

Total Estimated Project Budget: $169,400

# 11. Success Metrics & KPIs

## 11.1 Technical KPIs

| Metric | Target (v1.0) | Measurement Method |
| --- | --- | --- |
| End-to-end pipeline success rate | >80% of valid inputs | Automated benchmark suite |
| Generated code unit test pass rate | >90% | QA Agent sandbox execution |
| Code coverage of generated tests | >70% | Coverage.py / Jest coverage |
| Average time to complete pipeline | < 5 minutes | Pipeline instrumentation |
| LLM token cost per project | < $0.50 | API usage logging |

## 11.2 Business KPIs

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Developer time saved per API project | >60% | A/B comparison with manual dev |
| User satisfaction score | >4.0 / 5.0 | Post-generation survey |
| Adoption rate (beta users) | >70% returning users | Usage analytics |

# 12. Conclusion

The Autonomous Software Development Team represents a next-generation application of multi-agent AI systems to one of the most valuable and time-intensive workflows in the software industry. By decomposing software delivery into well-defined agent responsibilities and orchestrating them in a structured pipeline, this system targets significant gains in developer productivity.

Version 1.0 is deliberately scoped to backend REST API generation — a well-understood, high-value domain with clear success criteria. Success in this domain will inform expansion to frontend generation, infrastructure-as-code, and more complex system architectures in subsequent versions.

With a 14-week development timeline, a lean team of 4.5 FTEs, and a budget under $170K, this project represents an excellent return-on-investment opportunity for any engineering organization looking to accelerate software delivery while maintaining code quality.

— End of Document —